Website Features, Conversion & Implementation Plan

A prioritised build plan for the features that turn the In2IT EBS website into an enterprise lead-generation and credibility platform.

SAP Gold Partner ¦ RISE with SAP ¦ PCE Partner ¦ CMMI ¦ ISO 9001 ¦ ISO 27001

| Document status | Refined professional business-plan version |
| --- | --- |
| Source of truth | In2IT EBS Corporate Capability deck, May 2026 |
| Website context | Relaunch of www.in2itebs.com for an SAP Gold Partner |
| Prepared for | Leadership, marketing, sales, website design and build teams |
| Version | v2.0 - Professional Plan |

# Contents

| # | Section |
| --- | --- |
| 1 | Executive feature mandate |
| 2 | Feature prioritisation framework |
| 3 | Launch decision register |
| 4 | Phase roadmap |
| 5 | Navigation and findability features |
| 6 | Lead capture and conversion features |
| 7 | Signature interactive tools |
| 8 | Proof, case-study and partner features |
| 9 | Content, insights and careers features |
| 10 | Analytics, SEO and compliance features |
| 11 | Technical implementation standards |
| 12 | Acceptance checklist |

# 1. Executive summary

The website feature set must serve three business goals: establish enterprise credibility, make complex SAP-led capability easy to navigate, and convert high-intent visitors into qualified conversations. Every feature must support one of those goals. Decorative or low-value functionality should be excluded from launch.

Feature strategy Launch with a focused set of conversion and proof features. Build interactive flagship tools only where they sharpen buying decisions and produce qualified leads.

# 2. Feature prioritisation framework

| Priority | Definition | Decision rule |
| --- | --- | --- |
| Must-have | Required for credibility, conversion, compliance, site migration or core navigation. | Included in launch scope. |
| Should-have | Strong business value and feasible near launch, but not blocking the first release. | Include in launch if capacity allows; otherwise Phase 2. |
| Nice-to-have | Useful enhancement after the site is live and measured. | Defer until traffic, content operations and ownership are stable. |

| Effort | Definition |
| --- | --- |
| Small | Low complexity; mostly configuration, content, page layout or basic front-end behaviour. |
| Medium | New page template, filter, interactive flow, data capture or integration-light feature. |
| Large | Complex logic, AI capability, advanced personalisation, integration or sustained operating process. |

# 3. Launch decision register

| Decision area | Website operating position | Required owner action |
| --- | --- | --- |
| Employee count | Use 380+ in public headline statistics. Treat 550+ from the delivery-economics slide as a leadership-validation item until reconciled. | Confirm final number before copy freeze. |
| Accelerator counts | Use both 12+ packaged accelerators and 10+ proprietary accelerators as distinct proof points. | Confirm that the two counts are separate and not double-counted. |
| Project-speed claim | Use up to 30% faster go-live / timeline compression, aligned to the May 2026 deck. | Approve wording with leadership/legal before publishing. |
| Office footprint | Use 4 delivery centres and 6 sales offices. Avoid older or inconsistent claims such as 10+ delivery centres. | Confirm final public office list and addresses. |
| Partner count | Use 12+ strategic partners in headline proof, while partner-detail pages can list application, hyperscaler, data and specialised partners. | Confirm logo permissions and partner categories. |
| Case-study confidentiality | Use named case studies where cleared; otherwise label as confidential and route detailed requests through NDA. | Confirm which logos/client names can appear publicly. |

# 4. Phase roadmap

| Phase | Scope | Business outcome |
| --- | --- | --- |
| Phase 1 - Launch core | Pillar navigation, priority pages, contact forms, case-study gallery, partner/certification proof, analytics, redirects, accessibility and performance standards. | Credible enterprise relaunch with protected search equity and clear conversion routes. |
| Phase 2 - Conversion depth | RISE-vs-GROW chooser, Health Check 360 page, full case-study pages, interactive Converged Intelligence diagram, embedded forms and newsletter. | Higher-intent lead capture and stronger proof experience. |
| Phase 3 - Intelligence layer | AI assistant, ROI calculator, downloadable guides, smarter search, region/industry personalisation and ongoing resource centre. | Owned differentiation and deeper buyer engagement after launch performance is known. |

# 5. Navigation and findability features

| Feature | Priority | Effort | Business value |
| --- | --- | --- | --- |
| Pillar-based main menu | Must-have | Small | Matches the deck-led operating model and helps enterprise visitors reach the right service quickly. |
| Persistent discovery CTA | Must-have | Small | Keeps conversion available on every page. |
| Region selector | Should-have | Small | Supports India, Singapore, Middle East, Kenya and South Africa context. |
| Site search | Should-have | Small to Large | Required because SAP content is deep and specialist. |
| Breadcrumbs | Should-have | Small | Improves navigation and SEO for long, nested service pages. |

## 5.1 Current-site migration requirement

The current website includes legacy service paths for SAP Enterprise Solutions, RISE with SAP, SAP Concur, SAP SuccessFactors, Analytics, Cloud Infrastructure, Digital Services, Cyber Security, Data Analytics & AI, partners, industries, customer stories, careers and contact. These paths must be mapped to new URLs through a redirect plan so existing traffic and search authority are not lost.

# 6. Lead capture and conversion features

| Feature | Priority | Effort | Business value |
| --- | --- | --- | --- |
| Persistent discovery CTA | Must-have | Small | Pinned desktop CTA and mobile bottom bar shorten the path to sales conversation. |
| Main contact form | Must-have | Small | Standard enquiry route with name, work email, company, region, interest area and message. |
| Interest taxonomy | Must-have | Small | Dropdown mirrors the three pillars and key SAP offerings for clean lead routing. |
| Embedded service-page forms | Should-have | Small | Mini-forms on SAP, RISE vs GROW and Health Check pages capture high-intent visitors. |
| Talk to an expert prompt | Should-have | Small | Polite mid-page prompt on long SAP pages; desktop only and non-repetitive. |
| Newsletter sign-up | Nice-to-have | Small/Medium | Supports long buying cycles if ongoing insights cadence is owned. |

# 7. Signature interactive tools

| Tool | Experience | Lead-generation role | Priority / effort |
| --- | --- | --- | --- |
| RISE-vs-GROW guided chooser | A seven-question route-selection tool covering size, customisation, integration complexity, timeline, budget and regulatory constraints. Output: RISE, GROW or hybrid recommendation. | Qualifies SAP prospects and routes them into a Pathway Assessment conversation. | Must-have / Medium |
| Health Check 360 page | Dedicated SuccessFactors AI diagnostic offer page with outcome metrics, benchmark credibility and request-briefing form. | Creates a strong HR transformation door-opener. | Must-have / Medium |
| Converged Intelligence diagram | Layered interactive visual showing core platforms, data, AI, assistants, extensions and outcomes in one operating model. | Makes the company's signature point of view memorable and ownable. | Should-have / Small-Medium |
| SAP delivery toolset showcase | Tiles for Signavio, LeanIX, Cloud ALM, Tricentis, Activate and WalkMe, each mapped to delivery confidence. | Signals enterprise-grade delivery governance. | Should-have / Small |
| ROI / savings calculator | Visitor enters broad parameters and receives indicative savings/time-compression estimate. | Later-stage lead magnet; must be clearly labelled as estimate. | Nice-to-have / Medium |
| AI assistant | Website chatbot trained on approved site content and service taxonomy. | Proof of AI capability and navigation support; launch only after accuracy controls. | Nice-to-have / Large |

# 8. Proof, case-study and partner features

| Feature | Priority | Effort | Build requirement |
| --- | --- | --- | --- |
| Filterable case-study gallery | Must-have | Medium | Filter by industry, service, SAP route and region; include named and confidential cards. |
| Full case-study pages | Should-have | Medium | Template: client context, challenge, solution, benefits, delivery details and In2IT EBS differentiator. |
| Request full story under NDA | Should-have | Small | Short form attached to confidential case studies. |
| Client logo band | Must-have | Small | Controlled logo carousel/grid with approved assets only. |
| Partner ecosystem page | Should-have | Medium | Categorise application platforms, hyperscalers, data/analytics and specialised partners. |
| Certification strip | Must-have | Small | SAP Gold Partner, RISE, PCE, CMMI, ISO 9001, ISO 27001 visible on Home, SAP, About and footer. |

# 9. Content, insights and careers features

| Feature | Priority | Effort | Operating requirement |
| --- | --- | --- | --- |
| Insights hub | Should-have | Small setup / ongoing medium | Launch with selected articles and commit to a cadence around SAP, AI, data, cloud and enterprise transformation. |
| Downloadable guides | Nice-to-have | Medium | Create gated resources such as SAP pathway guide and HR AI readiness checklist. |
| Careers page | Nice-to-have | Small | Culture, roles, office footprint and current openings or application-interest form. |
| Leadership profiles | Should-have | Small + assets | Use approved bios and real photographs; do not invent leaders. |
| Glossary / explainer modules | Should-have | Small | Explain SAP terms on deep pages without diluting enterprise tone. |

# 10. Analytics, SEO and compliance features

| Feature | Priority | Effort | Acceptance standard |
| --- | --- | --- | --- |
| Cookie consent and privacy controls | Must-have | Small | Consent-aware analytics and retargeting tags; privacy page linked from footer. |
| Analytics measurement | Must-have | Small | Track CTA clicks, form submissions, chooser completions, case-study requests, downloads and region selections. |
| SEO schema | Should-have | Small | Organisation, breadcrumbs, articles, FAQ where relevant and service pages structured for search. |
| Redirect map | Must-have | Small | Every high-value old URL maps to the closest new URL before launch. |
| Accessibility | Must-have | Small/Medium QA | WCAG 2.1 AA-aligned contrast, keyboard support, labels, alt text and focus states. |
| Performance | Must-have | Small/Medium QA | Optimised images, lazy loading, script discipline and mobile speed checks. |
| Security | Must-have | Small | HTTPS, spam protection on forms, data validation and limited personal-data capture. |

# 11. Technical implementation standards

| Area | Standard |
| --- | --- |
| CMS / content model | Reusable templates for pages, case studies, industries, insights and partners. Marketing must be able to update content without developer dependency. |
| Forms | Spam-protected, mobile-friendly, CRM-ready/exportable, and tagged with region and interest area. |
| Search | Basic launch search can index approved pages. Later semantic search must be controlled by approved content only. |
| Data handling | Collect only necessary lead details. Include consent and privacy notice. Avoid recording chooser data unless submitted with explicit form intent. |
| Case-study permissions | Content model must support public, anonymised and NDA-gated case studies. |
| Regional content | Region selector should adjust contact details and proof prioritisation without creating separate websites at launch. |
| Maintenance | Document owner, update frequency and approval flow for every dynamic content type. |

# 12. Acceptance checklist

| Checklist area | Acceptance criterion |
| --- | --- |
| Navigation | Pillar mega-menu, breadcrumbs, search and CTA work on desktop and mobile. |
| Conversion | Every form routes correctly, thank-you states work, spam protection active and events tracked. |
| Proof | Metrics, logos, partner badges and case-study claims approved and consistent. |
| SAP flagship | Sticky jump menu, trust stack, decision modules and conversion points present. |
| SEO migration | Redirect map implemented and tested for all priority legacy URLs. |
| Compliance | Privacy, cookie, disclaimer and accessibility requirements live. |
| Performance | Images optimised, no heavy auto sliders, acceptable mobile load behaviour. |
| Analytics | CTA, forms, chooser, case-study requests and downloads measured. |
| Ownership | Content and feature owners assigned for post-launch governance. |